Hartwell site catch-up-20260810_093002-Meeting Transcript

10 August 2026, 09:30am

18m 41s

Marcus Bell started transcription

Marcus Bell   0:05

Right, are we all here? Aisha, Deniz, Fern. Good. Let's just run through where the Hartwell site's at, I don't want this to take long.

Aisha Rahman   0:12

Yeah, I'm good to be quick, I've got another one at half past.

Deniz Yilmaz   0:14

Mm-hmm.

Fern Whitlock   0:15

Same, keep it tight.

Marcus Bell   0:18

Okay, so where are we on staging, because the client tried to log in yesterday and it threw an error at them, which is not a great look.

Aisha Rahman   0:26

Yeah, that's the environment variables, it's pointing at the old database still. It's a five minute fix, honestly.

Marcus Bell   0:33

Can we get that done today because they wanted to show it to their board.

Aisha Rahman   0:37

Leave the staging config with me, I'll sort it after lunch. It's genuinely tiny, I just need to swap the connection string.

Marcus Bell   0:44

Perfect, thank you.

Deniz Yilmaz   0:46

While we're on it, I already pushed the caching fix last night, so the pages that were hanging, that's live now, that's done.

Fern Whitlock   0:53

Oh good, because that was, that was really dragging.

Deniz Yilmaz   0:56

Yeah, no, that one's sorted.

Marcus Bell   1:02

Good. Right, next thing. We should probably tidy up all those old feature branches at some point, there's about forty of them cluttering it up.

Deniz Yilmaz   1:10

Yeah, one day.

Marcus Bell   1:11

One day, exactly, not today. Moving on.

Fern Whitlock   1:14

Ha.

Aisha Rahman   1:16

Mhm.

Marcus Bell   1:20

So the nav, we had two options for the top menu, the mega-menu thing and the simple dropdown. What did we land on?

Fern Whitlock   1:28

I think the simple dropdown, honestly. The mega-menu tested badly, people couldn't find anything on mobile.

Deniz Yilmaz   1:34

Agreed, the dropdown. Less to build as well.

Marcus Bell   1:37

Okay, so we're decided, we go with option B, the simple dropdown. Good, that's off the list.

Aisha Rahman   1:43

Mm.

Marcus Bell   1:47

Now, the Bellamy's quote, they've been chasing. They want the revised number after we added the extra two pages.

Fern Whitlock   1:54

They emailed me twice yesterday actually.

Marcus Bell   1:57

Yeah. I'll get the revised quote over to Bellamy's before end of play Thursday, I just need to run the figures past, past *** first.

Fern Whitlock   2:05

Sorry, past who?

Marcus Bell   2:07

Doesn't matter, I'll sort it. Thursday, they'll have it.

Deniz Yilmaz   2:11

Okay.

Aisha Rahman   2:14

Can I ask, are we, is anyone looking at the analytics dashboard? Because I could look at it if we've got time, but only if there's room.

Marcus Bell   2:22

Let's park that, it's not urgent. Maybe next sprint.

Aisha Rahman   2:25

Yeah, fair, it was just a thought.

Fern Whitlock   2:28

Mm-hmm.

Marcus Bell   2:33

Right, the onboarding emails. The client hated the tone of the current ones, said they read like a robot wrote them.

Deniz Yilmaz   2:40

Yeah they're rough. I'll rewrite the onboarding email and drop it in the shared folder for you two to check before it goes anywhere.

Marcus Bell   2:48

That'd be great. Warmer, less corporate.

Deniz Yilmaz   2:51

Yeah, human. Leave it with me.

Fern Whitlock   2:54

Nice.

Marcus Bell   2:58

Okay. Anything else? Fern, you had the hosting thing.

Fern Whitlock   3:02

Oh yeah, the SSL certificate. It expires at the end of the month, and if it lapses the whole site goes to that scary not-secure warning.

Marcus Bell   3:10

We can't have that, not mid-campaign.

Fern Whitlock   3:13

No. I'll ring the hosting people tomorrow morning and get the SSL renewed, they can do it same day usually.

Marcus Bell   3:20

Good, do that early, don't let it slip.

Fern Whitlock   3:23

Yeah, first thing, it's on my list.

Deniz Yilmaz   3:26

Mm.

Marcus Bell   3:30

Alright, I think that's us. Short and sweet for once. Thanks all, speak soon.

Aisha Rahman   3:35

Bye.

Deniz Yilmaz   3:36

Cheers, bye.

Fern Whitlock   3:37

See you.

Marcus Bell stopped transcription